Cara Antonucci

Jasper Martin

Senior Project II (CMSC-4920-100)

3/5/25

Week 7 Report

As discussed in our previous weekly report, this week our team was tasked with multiple goals to accomplish during our development this week. These goals included finishing the pseudocode, which was not in the format originally expected as per our specification document and discussion with the instructor. This week, we were unable to accomplish this and intend to focus on completing it for the next weekly report instead. Other goals included completing the “step” portion of our controls, implementing custom data, and beginning our next algorithm that is to be visualized.

The "step” was completed this week, allowing the user to take one step through the animation rather than continue to pause and play. Users are able to switch between stepping and just playing seamlessly, without animation reset or pause. This allows users to step through when confused, or switch to simply playing the animation when they understand and want it to play through. This will allow a better user experience when attempting to learn the material.

Implementing custom data provided the largest challenge of the week, causing the biggest issues and taking the most time. Originally, the team implemented a new button that allowed users to apply data through a large string. This required the data to be checked for correctness, parsed, and then inserted into our visualization. This caused many soft breaks, such as accepting invalid data types or numbers outside of a valid range, leading the team to choose a different method. The next method attempted was incrementing values, such as increments of 2. This was not very custom and did not seem to fit the project well. The team ultimately decided to change the displayed array of data under the animation to also be a custom data input. Users are now able to select each value and change it to any value between 1-100; values outside of this range are changed to either the min or max value. This prevented the program from breaking and worked best for customization and required less checking than previous options, solving the major issue encountered this week. It also was best suited for the teams' UI, as it did not majorly change the appearance and still appears clean with no visual disrupt.

With the controls and custom data being almost completed, the development of the search algorithm was started. Users are now able to select to view the linear search from the dropdown menu provided, which changes the visualization to a horizontal display of nodes. When finished, users will be able to provide a “key” to search for, which will highlight and display the first found instance in the array. Users are able to change the values of the array, and nodes are highlighted based on their state. States include not checked, checked, checking, and found. This is similar to the highlights in the bubble sort and currently works though no value is able to be found. Adding an array for checked values caused a slight bug, as these values were not being reset when the visualization and data were. This caused the highlight to “stick,” and remain colored, even when reset. This was fixed by resetting the array as well as the animation each time.

With the current progress made, the team is slightly ahead in terms of the GANTT chart originally created. The UI controls, custom data, highlights, and pseudocode were originally separate from the implementation of different algorithms. Choosing to polish these features while completing the first algorithm set the team up for an easier transition into later algorithms, allowing the testing of features as new visualizations are adding. This allowed us to be ahead of schedule, as opposed to later being required to tie everything together. Based on this, the primary goal of the next week will be to finish the pseudocode for the bubble sort algorithm. With this finished, the implementation of the search and graphing algorithms will be easier to tie in and complete. The completion of the linear search algorithm is the next priority after completing the pseudocode.

The team was able to effectively divide this week's development based on previous discussion. Cara completed the implementation of the step button, and the original attempts at custom data implementation. She communicated issues to her team, which allowed both them to focus on the issues caused and come up with the final implementation. Jasper began the development of the linear search and completed the documentation for the week.